envguard Open Source Project Plan ¦ Node.js CLI Tool

🔐 PROJECT OVERVIEW

## What is envguard?

envguard is a zero-dependency Node.js CLI tool that validates your environment variables before your app starts or ships. It reads your .env.example as the source of truth, checks your actual .env file, and catches missing keys, type mismatches, weak/default values, and dangerous patterns — all in a single fast command.

## The Problem It Solves

Config bugs are one of the most common causes of production incidents — apps start fine locally but crash in production because a developer forgot to set DATABASE_URL, or left API_KEY=changeme from the template. There is no clean, zero-dependency, open source CLI that validates .env files against a spec. It's a gap that every Node.js developer feels.

✨ CORE FEATURES

## What envguard will do

- Missing Keys — Detect all keys in .env.example that are missing from .env

- Extra Keys — Detect keys present in .env but not declared in .env.example

- Type Validation — Check that PORT, TIMEOUT etc. are valid numbers, not strings

- URL Format Check — Warn when URL values are malformed (missing protocol, bad format)

- Insecure Defaults — Flag values like 'changeme', 'todo', '1234', 'secret', 'test'

- Weak Secrets — Check that secrets meet minimum length/entropy requirements

- Multi-env Support — Support .env.production, .env.staging — any named env file

- CI Mode — Optional --strict mode that exits with code 1 for CI pipelines

📋 VALIDATION RULES

## Built-in checks out of the box

| Rule / Check | Severity | Example |
| --- | --- | --- |
| Missing required key | Error | DATABASE_URL defined in example but absent in .env |
| Undeclared key | Warning | MY_SECRET exists in .env but not in .env.example |
| Empty value | Error | API_KEY= (declared but blank) |
| Insecure placeholder | Error | DB_PASS=changeme or JWT_SECRET=secret |
| Weak secret length | Warning | SECRET_KEY is under 16 characters |
| Type mismatch | Warning | PORT=abc (should be a number) |
| Malformed URL | Warning | DATABASE_URL=localhost (missing protocol) |
| Boolean mismatch | Warning | FEATURE_FLAG=yes (should be true/false) |

🆓 FREE TOOLS USED — NO APIS NEEDED

## This project requires ZERO paid services

- Pure Node.js built-ins — fs, path, process (no npm packages required at runtime)

- commander.js — CLI argument parsing (MIT license, free)

- chalk — Terminal color output (MIT license, free)

- vitest — Fast unit testing framework (MIT license, free)

- GitHub Actions — Automated testing and npm publishing (free tier)

- GitHub Pages — Documentation site (free)

- npm — Package publishing (free)

This is one of the key advantages of envguard — it is entirely self-contained. No API keys, no rate limits, no external services. It works offline, in CI, in Docker, everywhere.

🛠️ TECH STACK

## Keep it minimal — this is the right call for this project

- Node.js 18+ with TypeScript (strict mode on)

- commander.js — argument parsing for --strict, --env, --fix flags

- chalk — color-coded terminal output (red errors, yellow warnings, green pass)

- vitest — unit tests with fast watch mode

- tsup — bundle TypeScript to CJS + ESM for npm

- GitHub Actions — run tests on every push, publish on version tag

📁 FOLDER STRUCTURE

## Clean, simple layout

| File / Folder | Purpose |
| --- | --- |
| src/index.ts | CLI entry — reads args, calls validator, exits |
| src/parser.ts | Parses .env and .env.example into key-value maps |
| src/validator.ts | Core validation logic — runs all rule checks |
| src/rules/ | One file per rule (missing, type, insecure, url…) |
| src/reporter.ts | Formats and prints the terminal report |
| src/types.ts | Shared TypeScript interfaces |
| tests/ | vitest tests — one per rule module |
| fixtures/ | Sample .env files for testing |
| README.md | Usage, config docs, CI integration guide |

🗓️ DEVELOPMENT PHASES

## Build Plan — ~3 Weeks Total

| Phase | Duration | Goal | Tasks |
| --- | --- | --- | --- |
| Phase 1 | Days 1-4 | Setup & Parser | Init repo, TypeScript, commander.js, build .env and .env.example file parser |
| Phase 2 | Days 5-9 | Core Rules | Build all validation rules: missing, empty, type, insecure defaults, URL format |
| Phase 3 | Days 10-12 | CLI Output | Color-coded terminal reporter, --strict exit code, --json flag for CI |
| Phase 4 | Days 13-15 | Ship | Write tests for every rule, README with examples, GitHub Actions, npm publish v1.0.0 |

💡 OPTIONAL FUTURE FEATURES (Post v1.0)

## Ideas for v1.1 and beyond

- --fix flag that auto-fills missing keys by prompting user for values

- Support for zod-style schema files (envguard.config.ts) for advanced type rules

- VS Code extension that underlines bad .env values in the editor

- GitHub Action marketplace listing so teams can add it to CI in one line

- Support for Docker .env files and multi-stage env inheritance

💻 MVP TERMINAL OUTPUT (Target)

## What users will see when they run: npx envguard

$ npx envguard envguard v1.0.0 — checking .env against .env.example ERRORS (2) ✗ DATABASE_URL missing (required in .env.example) ✗ JWT_SECRET insecure value: 'secret' WARNINGS (2) ⚠ PORT value 'abc' is not a valid number ⚠ STRIPE_KEY not declared in .env.example PASSED (8) ✔ 2 errors found. Fix them before deploying.

⚙️ CI / CD INTEGRATION

## How teams will use envguard in their pipeline

# GitHub Actions step - name: Validate environment variables run: npx envguard --strict

🚀 PUBLISHING & GROWTH

## How to get your first users (all free)

- Publish to npm — npx envguard works without installing anything

- Post on Dev.to: 'I built a free CLI to catch .env mistakes before production'

- Share in r/node, r/javascript, r/webdev subreddits

- Add to awesome-nodejs and awesome-dotenv GitHub lists

- Submit as a GitHub Action to the marketplace (free listing)

- Tweet the terminal output screenshot — it's visually striking

🏆 SUCCESS MILESTONES

## Track your progress

| Day 4 | First working parser — reads both .env files correctly |
| --- | --- |

| Day 9 | All validation rules working — run it on your own project first |
| --- | --- |

| Day 15 | v1.0.0 live on npm — share on social and get first stars |
| --- | --- |

| Month 2 | 50+ GitHub stars, used in someone else's CI pipeline |
| --- | --- |